February 9, 2008

Sedohr Planned Schedule

Milestone 3 to Milestone 4

Tasks Completed by February 16, 2008

Anthony Reese

- Camera bounds

- Add weapon images

- Menu and win screens

Andrew Kane

- Input customization

- Polish input

Rob Yates

- Document game

- Polish game

- Comment weapons package

Brian Murphy

- Comment particle engine

- Testing (sounds & playtesting)

- Polishing

David Huynh

- Have melee cause player damage

- Level and art assembly.

- Implement destructible environments.

- Create formula for destructible objects.

- Comment engine classes.

Josh Wilson

- Scene Culling

- Black hole/white hole

Nathan Palson & Chris Kaczmarek

- Create sprites for level assets

Kalia Pickett & Todd Rushing

- Draw player’s arm holding each weapon

Kalia Pickett

- Melee animation

- Death animation?

- Player standing still sprite?

- Jumping and landing animation?

Todd Rushing

- Draw rocket concept art and sprite

- Player avatar status frame

Unassigned Tasks

General:

- Add artwork

- Level design

- Test input

- Test sounds

- Player damage: Semi-Complete, needs tweaking through game testing

- Polishing & Testing

Artwork:

- Screens

  - Title screen

  - Help menu

  - Credits?

  - Win screen

- Copy player image and weapon image to player status HUD

Music:

- Game background music

- Title screen background music?

- Game over/Won game music?

Sounds: (Could maybe use sound effects CD)

- Player death

- Gunshot (perhaps 3 different sounds for each weapon)

- Explosion

- Pistol bullet hitting object

- Laser beam?

- Jumping

- Landing on a platform

- Menu selection sound